TOBB Economy & Technology University

BIL 481 Software Engineering

Project Definition Document

Reference: IEEE 1058 / ISO/IEC 12207

Group Members

Helen Parlar – Artificial Intelligence Engineering

Mete Kılıç – Artificial Intelligence Engineering

Ahmet Çakmak – Medicine & Artificial Intelligence Engineering

Table Of Contents

1. Project Overview	3

1.1 Project Name	3

1.2 Project Summary	3

1.3 Objectives	3

2. Scope	4

2.1. Included	4

2.2. Not-included	4

3. Target Audience	4

4. Key Features	5

5. Deliverables	5

6. Budget and Resources	5

7. Risks and Mitigation Strategies	6

8. Project Success Criteria	7

9. References	7

# 1. Project Overview

## 1.1 Project Name

Clinic Appointment System

## 1.2 Project Summary

The "Smart Clinic Appointment System" is a web-based application designed to solve the common problem of patients booking appointments with the wrong specialty. This project aims to prevent unconsciously or incorrectly booked appointments, thereby saving patients' time and increasing clinics' efficiency.

The system offers a two-stage "smart guidance" process to direct patients to the correct specialist. First, when the user selects a department from the main specialty list (e.g., ENT, Cardiology), the system displays a warning message. This message lists common symptoms related to that specialty (e.g., for ENT: "earache, fever, nasal congestion, sore throat, dizziness, etc.") and asks the user a verification question like, "Do you have at least 3 of these complaints?" If the user clicks "Yes," they confirm they are aware of their choice, are directed to the doctor list for that specialty, view the doctor's schedule, and complete their appointment.

If the user clicks "No," the system's second stage activates to prevent an incorrect appointment: The patient is directed to a separate section where they can freely type their symptoms. The system analyzes these symptoms, suggests one or more suitable polyclinics to the patient, and the user selects one of these suggestions. Thanks to this two-step approach, patients are ensured to find the right specialist from the very beginning, and incorrect appointments are prevented.

## 1.3 Objectives

By the end of this project, we aim to achieve the following:

- Develop: To develop a secure and scalable appointment application for patients with separate interfaces for booking appointments and selecting clinics based on symptoms.

- Implement: To implement a "smart" symptom analysis module that takes user-input symptoms and recommends the most appropriate clinic specialty.

- Create: To create a real-time appointment management system where patients can book and view appointments.

- Provide: To provide a secure user authentication system for all user types.

- Establish: To create the system that allows doctors to see their own appointment schedules.

OUR MAIN GOAL: To prevent unconsciously or incorrectly booked appointments, thereby saving patients' time and increasing clinics' efficiency.

# 2. Scope

## 2.1. Included

- An AI-driven recommendation module (using OpenAI API) that matches user symptoms with polyclinics

- A dynamic appointment calendar for patients to select available appointment times.

- A logic-based recommendation engine that matches common symptom groups with polyclinics.

- A searchable and filterable database of doctors by specialty and name.

- User registration and authentication (Patient, Doctor, Administrator roles).

- Patient profile management.

- A doctor panel for viewing and managing daily appointment schedules.

## 2.2. Not-included

- Medical Diagnosis: The system will suggest a polyclinic; it will not provide a medical diagnosis, issue prescriptions, or offer treatment advice.

- Telehealth/Video Calls: There will be no built-in video conferencing features.

- Billing and Insurance: The system will not process payments or handle insurance claims.

- Features such as automatic confirmation forms, reminders, or cancellations are not included in our project at this time.

- Sub-specialties (yan dallar) will not be in the polyclinic lists.

# 3. Target Audience

- Primary Audience: The general public who need to book a clinic appointment.

- Secondary Audience: Adminstration. System staff responsible for managing the database of doctors, polyclinics, and schedules.

- Tertiary Audience:. Doctors who need to view their appointment schedules.

# 4. Key Features

- Symptom-Based Polyclinic Recommendation: The core feature where users describe their symptoms and receive a suggestion for the correct specialty.

- Secure User Authentication: Separate login/registration pathways for patients and clinic staff.

- Dynamic Appointment Scheduling: Patients can view real-time available slots for a doctor and book, reschedule, or cancel their appointments.

- Doctor and Specialty Directory: A searchable and filterable list of all doctors and polyclinics offered by the hospital.

- Viewing appointments for clinic staff for their own specialty or for specific doctors.

# 5. Deliverables

- The fully functional, deployed "Smart Clinic Appointment System" application. With this application, it will be ensured that patients get appointments from polyclinics suitable for their illnesses, and incorrect appointments will be prevented.

- Complete source code and documentation hosted on a GitHub repository.

- All project management and definition documents required by the BIL 481 course (Project Definition, Plan, and Requirements).

- A final project presentation and live demonstration of the application.

# 6. Budget and Resources

- Budget: This is a university project with a $0 budget.

- Resources:

  - Team Members: [Helen Parlar, Mete Kılıç, Ahmet Çakmak.]

  - Software Tools:

    - IDE: Visual Studio Code.

    - Version Control: Git / GitHub.

    - Prototyping: Figma (for UI/UX design).

    - Communication: Discord / WhatsApp.

    - Task Management: Trello / GitHub Projects.

  - Technology Stack: [Backend: Python (Flask/Django) * Frontend: JavaScript (React/Vue)]

  - Hosting: Free-tier services such as Vercel (for frontend), Heroku (for backend), or Firebase Hosting.

  - Database: MySQL

  - Hardware: Team members' personal laptops.

  - Time: The duration of the BIL 481 semester.

# 7. Risks and Mitigation Strategies

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| 1. Scope Creep | High | High | Strictly adhere to the "Scope" section. All new feature requests must be formally approved by the team. |
| 2. Faulty Symptom Recommender | High | Medium | Implement clear prompt design and post-processing filters for the OpenAI API output. Add a clear disclaimer that it is not a medical diagnosis and is only a suggestion. |
| 3. Technical Difficulty | High | High | Choose a technology stack that the team is either familiar with or can learn quickly. Allocate "spike" time for researching complex parts (like the scheduler) before building. |
| 4. Uneven Team Contribution | Medium | Medium | Use GitHub for contribution tracking. Hold mandatory weekly check-in meetings to discuss progress and blockers. Assign tasks clearly in the Project Plan. |
| 5. Time Constraints | High | High | Prioritize features. Ensure the "Key Features" are completed first. The "Symptom Recommender" and "Booking" are the non-negotiable core; other features (like Admin Panel) can be simplified if needed. |
| 6. Integration Failures | High | High | Modular testing and version control will be used. |

# 8. Project Success Criteria

- Core Functionality: All 5 "Key Features" listed in section 6 are fully implemented, bug-free, and operational in the final product.

- Usability: A new patient can successfully log in, enter symptoms, receive a valid recommendation, and book an appointment in less than 5 minutes.

- Recommendation Accuracy: The symptom recommendation engine provides the correct polyclinic suggestion for at least 90% of a predefined list of symptom scenarios.

- Completion: All project deliverables (application, code, documentation) are submitted by the final deadline.

# 9. References

• IEEE 1058 / ISO/IEC 12207 Standards
• Bitirme Projeleri Kılavuzu 2025 – TOBB ETU
• OpenAI API Documentation
• Flask, React, MySQL Official Docs